FiTEN

International Tamil Entrepreneurs Network

Business Directory

Project Proposal

May 2026

| Prepared for FeTNA / FiTEN fiten.org | Document Status Draft v1.0 For Review & Approval |
| --- | --- |

# Executive Summary

FiTEN — the International Tamil Entrepreneurs Network under FeTNA (Federation of Tamil Sangams of North America) — has built a powerful global community of Tamil business leaders, investors, and innovators across North America and India. With annual events drawing speakers and delegates from around the world, FiTEN is uniquely positioned to become the definitive online destination for discovering, connecting with, and supporting Tamil businesses.

This proposal outlines the development of the FiTEN Business Directory: a bilingual (English & Tamil), searchable, professionally designed online platform hosted at fiten.org. The directory will serve three core audiences — the general public seeking Tamil-owned businesses, FiTEN/FeTNA members and entrepreneurs looking to grow their networks, and the Tamil diaspora community worldwide who want to support one another.

The directory will be more than a listing service — it will become a living ecosystem that showcases the richness of Tamil entrepreneurship, fosters B2B and B2C connections, and generates sustainable revenue to fund FiTEN's mission.

## Key Objectives

- Create a centralized, trusted hub for all Tamil business listings globally

- Empower FiTEN/FeTNA members to showcase their businesses and services

- Build community by connecting the Tamil diaspora with Tamil-owned businesses

- Generate revenue through premium listings, advertising, and sponsorships

- Strengthen FiTEN's digital presence and year-round engagement beyond annual events

# About FiTEN & FeTNA

FeTNA (Federation of Tamil Sangams of North America) is a long-standing federation of Tamil cultural organizations across North America. FiTEN — the International Tamil Entrepreneurs Network — is FeTNA's flagship entrepreneurial initiative, established to foster business growth, innovation, and global connectivity within the Tamil community.

| Full Name | FiTEN — International Tamil Entrepreneurs Network |
| --- | --- |
| Parent Body | FeTNA — Federation of Tamil Sangams of North America |
| Website | www.fiten.org |
| Event Locations | USA (Edison NJ, Raleigh NC, San Antonio TX, Sacramento CA) and India (Kovai, Madurai) |
| Annual Events | Multi-day summits with keynotes, panels, networking sessions, and exhibitions |
| Community | Tamil entrepreneurs, investors, startups, professionals, and cultural leaders worldwide |
| Languages | English and Tamil |
| Mission | Empower Tamil entrepreneurs, promote innovation, and build lasting global partnerships |

# Problem Statement & Opportunity

Despite FiTEN's rich and growing network of Tamil entrepreneurs across the globe, there is currently no dedicated, searchable directory where community members, customers, and partners can discover Tamil businesses. This gap represents a significant missed opportunity:

- Community members must rely on informal WhatsApp groups or word-of-mouth to find Tamil-owned services

- FiTEN event speakers and alumni have no persistent digital presence on fiten.org beyond the event itself

- Investors and corporate partners have no centralized way to discover Tamil startups and businesses

- The Tamil diaspora — particularly newcomers — struggle to find trusted businesses run by fellow Tamils

- FiTEN has no year-round digital touchpoint to maintain engagement between annual events

A professionally built Business Directory would solve all of these problems simultaneously, while generating new revenue streams and dramatically increasing fiten.org traffic and user engagement.

# Proposed Solution

The FiTEN Business Directory is a dedicated section within fiten.org that allows Tamil businesses and entrepreneurs to list their companies, products, and services. Visitors can browse, search, filter, and connect — all in English and Tamil.

## Core Pillars of the Directory

### 1. Discoverability

A powerful search and filter engine allowing users to find businesses by name, category, location (US state / Indian city / global), and keywords. Featured listings and curated collections (e.g., "Women-Led Businesses", "FiTEN Alumni") will drive discovery.

### 2. Rich Business Profiles

Each business gets a professional profile page with logo, description, contact info, website link, social media links, photos/gallery, services offered, team highlights, and testimonials. Tamil language fields are supported throughout.

### 3. Community Trust

Businesses verified as FiTEN/FeTNA members will receive a "Verified Member" badge. User reviews and ratings build social proof. Event speaker alumni are highlighted with a "FiTEN Speaker" badge.

### 4. Bilingual Experience

The entire interface — navigation, category labels, business descriptions, and help text — is available in both English and Tamil, with a simple language toggle. Business owners can enter their description in both languages.

### 5. Networking & Connections

Registered users can send connection requests to business owners, save favorite listings, and receive a personalized digest of new businesses in their preferred categories. This turns the directory into a living networking tool.

# Feature Breakdown by Phase

| Feature | Description | Phase |
| --- | --- | --- |
| Search & Filter | Full-text search + filters: category, location, language, FiTEN member status, business size | Phase 1 |
| Business Profiles | Rich listing pages: logo, description (EN+Tamil), contact, website, socials, gallery | Phase 1 |
| Category Taxonomy | 20+ industry categories: Tech, Healthcare, Finance, Food, Retail, Legal, Real Estate, etc. | Phase 1 |
| Self-Service Portal | Business owners can register, submit, and manage their own listings | Phase 1 |
| Admin Dashboard | FiTEN staff can approve/reject listings, manage categories, feature businesses | Phase 1 |
| Language Toggle | One-click switch between English and Tamil across the entire interface | Phase 1 |
| Mobile Responsive | Fully optimized for smartphones and tablets — primary access device for diaspora users | Phase 1 |
| Verified Badges | FiTEN Member, FiTEN Speaker, Women-Led, Minority Business badges | Phase 2 |
| Reviews & Ratings | Community-driven star ratings and written reviews with moderation | Phase 2 |
| Featured Listings | Premium placement at the top of search results and homepage spotlights | Phase 2 |
| Connection Requests | Users can send/receive connection requests to business owners | Phase 2 |
| Event Integration | FiTEN event speakers/exhibitors auto-linked to their directory profiles | Phase 2 |
| Email Digest | Weekly/monthly digest of new listings in user-selected categories | Phase 2 |
| Analytics Dashboard | Business owners see profile views, clicks, search appearances, and inquiries | Phase 3 |
| Sponsored Listings | Paid banner ads and sponsored placements in search results | Phase 3 |
| Tamil Nadu Integration | Partner with Tamil Nadu government startup registry for Indian business import | Phase 3 |
| API Access | Allow Tamil business associations globally to syndicate listings | Phase 3 |

# Business Categories

The directory will launch with the following industry categories, expandable based on community input:

| Technology & Innovation | Professional Services | Healthcare & Wellness |
| --- | --- | --- |
| Software & IT Services | Legal & Immigration | Clinics & Hospitals |
| AI & Machine Learning | Accounting & Finance | Mental Health |
| Cybersecurity | Business Consulting | Ayurveda & Alternative |
| Cloud & SaaS | Real Estate & Mortgage | Dentistry |
| E-commerce Platforms | HR & Recruitment | Pharmacy |
| Food & Hospitality | Retail & Consumer | Education & Nonprofit |
| Tamil Restaurants | Tamil Grocery Stores | Tutoring & Coaching |
| Catering Services | Fashion & Jewelry | Test Prep (STEM, SAT) |
| Event Planning | Home Goods & Decor | Language Schools |
| Hotels & Travel | Online Tamil Products | Cultural Arts |
| Food Delivery | Gifts & Specialty Items | NGOs & Community Orgs |

# Monetization Strategy

The Business Directory will generate sustainable revenue to fund FiTEN operations and future events through a tiered model:

## Listing Tiers

| Free Basic | Silver $99/yr | Gold $249/yr | Platinum $499/yr |
| --- | --- | --- | --- |
| Basic listing | All Free features | All Silver features | All Gold features |
| Name & category | Logo & photos | Priority placement | Homepage spotlight |
| Contact info | Full description (EN+Tamil) | Verified badge | Sponsored search result |
| Website link | Social media links | Analytics dashboard | Dedicated feature article |
|  | Customer reviews enabled | Monthly digest placement | FiTEN event booth discount |

## Additional Revenue Streams

- Banner advertising: Category-specific ads for non-Tamil businesses targeting Tamil consumers — $500–$2,000/month

- Sponsored event integration: FiTEN event exhibitors automatically get Platinum listing for the event year

- Directory annual report: A curated "State of Tamil Business" report sold to researchers and institutions

- FeTNA membership tie-in: FeTNA life members receive one complimentary Silver listing per year

## Revenue Projections (Year 1)

| Free Listings (500) | Brand awareness, no direct revenue |
| --- | --- |
| Silver Listings (150 × $99) | $14,850 |
| Gold Listings (60 × $249) | $14,940 |
| Platinum Listings (20 × $499) | $9,980 |
| Banner Ads (avg $800/mo) | $9,600 |
| Event Integrations (30) | $8,000 (est.) |
| Total Year 1 Est. Revenue | $57,370 |

# Technology Architecture

The directory will be built for scale, speed, and ease of maintenance. The recommended technology stack balances modern performance with long-term maintainability:

| Frontend | Next.js (React) — fast, SEO-optimized, server-side rendering |
| --- | --- |
| Backend / API | Node.js with REST or GraphQL API |
| Database | PostgreSQL — relational data with full-text search |
| Search Engine | Algolia or Elasticsearch for fast, typo-tolerant search |
| Hosting | Vercel (frontend) + AWS or DigitalOcean (backend/DB) |
| CMS / Admin | Custom admin panel or headless CMS (Strapi/Sanity) |
| Authentication | Auth0 or Clerk — social login (Google, LinkedIn) + email |
| Payments | Stripe — for Silver/Gold/Platinum subscription tiers |
| Tamil Font/Locale | Google Noto Sans Tamil + i18next localization library |
| Email | SendGrid — for digests, notifications, confirmation emails |
| Analytics | Google Analytics 4 + custom dashboard for business owners |

## Data Privacy & Security

- GDPR and CCPA compliant data handling for US and international users

- Business owner contact info only displayed with explicit opt-in

- SSL/TLS encryption across all data transmission

- Regular automated backups with 30-day retention

# Rollout Plan

| Phase | Timeline | Deliverables |
| --- | --- | --- |
| Phase 1 | Months 1–3 | Core directory: search, browse, basic profiles, category taxonomy, admin panel, English UI, mobile responsive launch |
| Phase 2 | Months 4–6 | Tamil language support, verified badges, reviews & ratings, connection requests, FiTEN event integration, email digest |
| Phase 3 | Months 7–9 | Premium listing tiers, banner advertising, analytics dashboard for business owners, sponsored placements, API access |
| Phase 4 | Month 10+ | AI-powered recommendations, India partner integrations, multi-city curated guides, affiliate & referral programs |

## Launch Strategy

- Pre-launch: Recruit 100 founding business listings from existing FiTEN/FeTNA member network — free lifetime Silver tier

- Soft launch: Present at FiTEN Edison NJ event — live demo kiosk and QR code sign-up at registration

- Social media campaign: #TamilBusiness launch campaign across FeTNA Facebook, Instagram, YouTube, X

- Community outreach: Partner with Tamil Sangams to promote the directory to their members

- Press coverage: Pitch to Tamil media (Aruvi Magazine, FeTNA Radio, Tamil press in US and India)

# Success Metrics

The following KPIs will be tracked quarterly to measure the health and growth of the directory:

| Feature | Description | Phase |
| --- | --- | --- |
| Total Listings | Number of approved business listings on the platform | 500 (Y1) |
| Monthly Active Users | Unique visitors browsing the directory per month | 10,000 |
| Search Sessions | Number of directory searches performed per month | 25,000 |
| Paid Conversions | % of free listings that upgrade to Silver/Gold/Platinum | 18% |
| Listing Completion | % of profiles with logo, description, and at least 2 contact methods filled | 75% |
| Tamil Language Usage | % of sessions using Tamil language mode | 30% |
| Review Volume | Total user reviews submitted across all listings | 1,000 (Y1) |
| Revenue | Total directory-attributed revenue per year | $57K+ (Y1) |

# Next Steps & Decision Points

To move this proposal forward, the following decisions and actions are required from FiTEN leadership:

- Approve the proposal and designate a FiTEN project sponsor and point of contact

- Confirm the hosting strategy: subdomain (directory.fiten.org) vs. section of fiten.org vs. standalone site

- Agree on the launch listing tier structure and pricing

- Identify a technology partner or development team (in-house volunteer vs. contracted agency)

- Begin outreach to 50–100 FiTEN member businesses for founding listings

- Set a target launch date aligned with the next FiTEN event

## Estimated Development Budget

| Phase 1 Development | $8,000 – $15,000 (depending on team) |
| --- | --- |
| Phase 2 Enhancements | $5,000 – $8,000 |
| Design (UI/UX) | $3,000 – $6,000 |
| Tamil Localization | $1,500 – $3,000 |
| Annual Hosting & Tools | $1,200 – $2,400/year |
| Total Estimated Cost | $18,700 – $34,400 (one-time) + hosting |
| Payback Period | ~8–12 months based on Year 1 revenue projection |

With volunteer developer contributions from the FiTEN community, Phase 1 can be completed at significantly reduced cost. Several FiTEN speakers and alumni are senior engineers and CTOs who may be willing to contribute to this community initiative.

# Closing Statement

The FiTEN Business Directory is not just a feature — it is a statement. It says that Tamil entrepreneurship has arrived, that our community is organized and proud, and that we are here to support and celebrate each other every day of the year — not just at annual events.

This directory will transform fiten.org from an event website into a year-round destination — a place Tamil entrepreneurs call home, a place the Tamil diaspora turns to first, and a platform that demonstrates the collective economic power of our community to the world.

We believe this is one of the most impactful digital investments FiTEN can make today. We look forward to your feedback and partnership in bringing this to life.

FiTEN Business Directory Team

fiten.org  |  FeTNA  |  International Tamil Entrepreneurs Network