FiTEN Business Directory

A Year-Round B2B Platform for Tamil Entrepreneurs

Connecting Tamil Businesses — Across Cities, Across Borders

| Presented to | FiTEN Executive Committee |
| --- | --- |
| Date | May 2026 |
| Version | v1.0 — For Review |
| Contact | www.fiten.org |

THE OPPORTUNITY

FiTEN has spent 40 years building one of the most connected Tamil entrepreneur networks in North America. But that network lives in event halls — not online. When the FiTEN Edison conference ends, the connections made disappear. There is no searchable directory, no persistent profile, no way for a Tamil founder in New Jersey to find a Tamil software agency in Chennai.

The FiTEN Business Directory changes that. It turns the FiTEN network into a year-round platform — searchable, trusted, and built specifically for Tamil B2B commerce.

WHAT WE'RE BUILDING

A searchable, bilingual (English + Tamil) business directory hosted on fiten.org — with features no general platform offers:

| B2B Networking | Founders signal: Open to Partnership / Seeking Investment / Available for Mentorship. Connect directly with Tamil business owners across North America and India. |
| --- | --- |
| Investor-Startup Pipeline | Tamil-founded startups flag funding stage and sector. Tamil VCs filter by stage, geography, and industry to find matches — the only structured Tamil investor pipeline in existence. |
| Cross-Border Commerce | Bridge US and India. Tamil IT firms in Chennai find US Tamil clients. Tamil founders in New Jersey source Tamil vendors in India with shared cultural context. |
| FiTEN Event Identity | Every FiTEN speaker, exhibitor, and award winner gets a permanent profile. Event history lives on the directory — not just in a conference programme that disappears after the event. |
| Verified Trust Badge | 'Verified FiTEN Member' badge — free for all active members. A trust signal backed by 40 years of FeTNA credibility that no Google star rating can replicate. |
| Bilingual EN + Tamil | Full English and Tamil-script interface and search. Tamil-language business descriptions serve both the diaspora and Tamil Nadu-based businesses seeking US clients. |

HOW IT ROLLS OUT

| Phase | Timeline | What's Included |
| --- | --- | --- |
| Phase 1 | Months 1–3 | English directory: search, business profiles, category browse, admin panel, mobile-optimised. Language toggle with Tamil 'Coming Soon'. Silver listing tier opens. |
| Phase 2 | Months 4–6 | Full Tamil language, verified badges, B2B connection requests, partnership signals, FiTEN event profile integration, email digest. Gold tier opens. |
| Phase 3 | Months 7–9 | Investor-startup matching, co-founder search, analytics dashboard for owners, sponsored placements. Platinum tier opens. |
| Phase 4 | Month 10+ | AI-powered recommendations, Tamil Nadu startup registry integration, global Tamil association API access. |

THE BUSINESS MODEL

Revenue is phased to match feature delivery — businesses never pay for features that aren't live yet.

| Free | Silver $9/mo · $99/yr | Gold $22/mo · $229/yr | Platinum $42/mo · $449/yr |
| --- | --- | --- | --- |
| Name & category | Logo & photos | Priority placement | Homepage spotlight |
| Contact info | Full description | Tamil description | Sponsored result |
| FiTEN member badge | Social links | Email digest included | Feature article |
| Listed on directory | Customer reviews | Analytics dashboard | Event booth discount 10% |

Additional revenue: banner advertising ($300–800/mo per category), event exhibitor bundles ($200/exhibitor), job board ($75/posting), annual Tamil Business Report from Year 2.

|  | Year 1 (ramp-up) | Year 2 (steady state) |
| --- | --- | --- |
| Listing subscriptions | $8,590 | $24,540 |
| Advertising & bundles | $6,000 | $14,200 |
| Job board & reports | $1,500 | $10,000 |
| Total | ~$16,090 | ~$48,740 |

WHAT IT COSTS TO BUILD

| Phase 1 (Months 1–3) | $8,000–$15,000 contracted / $0–$2,000 volunteer-led. Covers design, front-end, back-end, admin panel, and database. |
| --- | --- |
| Phase 2–3 (Months 4–9) | $5,000–$10,000 incremental — Tamil localisation, badge system, Stripe payments, analytics dashboard. |
| Hosting & infrastructure | $50–$150/month (Vercel + PostgreSQL + CDN). Year 1 total: ~$600–$1,800. |
| Search, email & tools | Algolia + SendGrid: ~$400–$800/year combined at Year 1 volume. |
| Year 1 total investment | $12,000–$25,000 (contracted) or $3,000–$7,000 (volunteer-led). Covered by projected Year 1 revenue of ~$16,000. |

NEXT STEPS

| 1. Board approval | FiTEN Executive Committee approves proposal and authorises Phase 1 budget. Target: within 30 days. |
| --- | --- |
| 2. Appoint Directory Lead | Designate a board member or trusted community leader as project owner. This person owns the roadmap from here. |
| 3. Recruit developers | Open call to FiTEN / FeTNA community. Target: 2–3 volunteer developers committed before any contracting begins. Timeline: 30–45 days. |
| 4. 100 founding listings | Recruit 100 businesses from existing member network before public launch. Incentive: free lifetime Silver tier for founding members. |
| 5. Build & soft launch | 90-day Phase 1 build. Soft launch at next FiTEN Edison event — live kiosk demo and QR code sign-up on the day. |

FiTEN Business Directory

The Tamil entrepreneurial network — made searchable, trusted, and permanent.

fiten.org  ·  May 2026